Labor Intelligence

Gate: Design

Date: 10/14/26

## Players

- Portfolio Lead: Gaj (sign-off)

- Presenting Team: Eric, Chris, Niral, Shravan

- Others: Mary Ellen, Emily, Keenan, Robbie

- Labor Intelligence team: CI_LI_Team_Structure.xlsx

## Meeting Readiness (Logistics)

- Pre-read sent to meeting attendees

- Infrastructure cost assessment completed and documented

- Relevant documents linked

Design Gate Checklist:

- Detailed design (PRD) / architecture / UX visual & prototype approved

- Development & delivery plan in place

- Risks & dependencies logged with mitigations

- Test & QA strategy defined

- Infosec guidelines applied; security, privacy & compliance requirements defined

- Data Model analysis completed with Data Engineering

- Resources allocated & delivery team confirmed

- Acceptance criteria & success metrics agreed

- Data / integration requirements confirmed

- Requirements Checklist completed

Milestone Targets

|  | Alpha | Beta | GA |
| --- | --- | --- | --- |
| What | Internal launch | First customer / EAP | All customer availability |
| When | Q4 2026 | Q1 2027 | H1 2027 |

## Horizon 1 (Alpha, Beta)

MVP Scope

Summary

MVP splits into two releases, Alpha (internal) and Beta (first customer). Both are scoped to nursing floors first. We’re actively evaluting support for Radiology and L&D for beta given INTEGRIS’ interest in non-nursing support. The scope depends on two things covered in the Data and Application Architecture sections below: 1) real-time EMR/ADT and Scheduling ingestion and 2) ML/forecasting.

Alpha (internal launch):

- Real-time: EMR/ADT streaming, Scheduling streaming, the real-time data model, Security & Authentication, Role-Based Access Control.

- AI and Forecasting: AI Agents, Forecast & What-If Scenario Modeling (ML-based)

- Shift Planner (the flagship real-time workflow, end to end): unit context & refresh → live patient-mix demand → next-shift census forecast → staffing matrix & needed counts → coverage grid → staffing options panel → add/release coverage rosters → save & handoff.

- Communication: push-email capability, push to frontline charge nurse.

- Existing “PowerLabor” features: continue supporting existing retrospective (Power BI) reporting.

Beta (EAP/first customer launch):

- Customer-specific configuration: support department ID crosswalks, staffing ratios, job role/family rollups

- Role-based access control (RBAC): support limiting department-level views based on role/work location

- Existing PowerLabor reporting: Support existing PowerBI reporting for PowerLabor

- AI assistant (chat): answers "what does this mean / why is this happening" based on the data in view

Links

- LI Product Scope - Feature Slice Matrix.xlsx

- Labor Intelligence demo (latest)

## Architecture & Shared Components

Summary

This sits above the data architecture. It covers how the web app, APIs, and AI/reporting services are assembled, and it draws on the same sources and pipeline described in the Data Architecture section above.

Notes:

- One web app, three personas. Frontline Manager, Executive (C-Suite), and Operations Lead/Analyst all use the same .Net/Angular web application. The API layer handles security, session controls, and logging, and exposes a dedicated real-time updates endpoint for live data.

- Reporting is split by age, consistent with the deprecation plan already noted. Legacy Power BI-based reports sit alongside new native visuals built directly into the web app. This is the same post-GA Power BI/AAS migration flagged in the Data Architecture section.

- AI is a core layer of the architecture. LI Agents (the "4 I's" framework), an AI chat interface, and AI recommendations sit alongside forecasting/what-if modeling (ML models) and role-based access control, all exposed through a single AI Experience Service.

- The data pipeline matches the sources named in the Data Architecture section: EMR (real-time) and Scheduling (real-time), plus Time & Attendance, Payroll, and Budget (all batch), feed into LI storage (App DB, Logging DB, Secrets Store) via Orchestra. Orchestra is the shared job scheduler for AAS refreshes and Databricks jobs in both LI and Cost Intelligence.

- Platform services: SSO/Auth via Okta, monitoring via Azure App Insights.

- Environment plan: Documented here and supports the use of multiple environments to support quality and consistency throughout deployment process.

Infrastructure cost assessment:

Summary

A cost assessment of Labor Intelligence/PowerLabor was completed by Jeffrey Thornhill in September/October 2026 to support architectural decision-making, pricing and roadmap.

Notes:

- PowerLabor_Solution_Estimator.html <<update with new link>>

  - Note: Eric sent feedback to Jeffrey on cost estimate document above

- AAS is the single biggest, most variable cost line: $19,008/year at minimum, up to $78,566/year for a large client, driven by data volume, retention, and concurrent users. This is hard evidence for the AAS/PowerBI section’s claim that AAS is “the single most expensive, least stable piece of the stack.”

- AAS can be paused when not in active use to support cost savings

- PBI Embedded adds $8,683/year fixed (A1 tier), or $17,294/year if a client needs the next tier up (A2). Always-on cost regardless of usage.

- Guthrie’s point-solution deployment for ingestion/storage/SQL/Data Products (Apr–Sep 2026), and AAS/PBI actuals from three live Ignite clients (CHCA, FHWI, SHOR).

- Caution flag already in the source doc: contracts should protect HC from ballooning AAS cost as a client’s data volume grows, since that’s the component with the widest swing ($19k to $78k).

Databricks-native application runtime:

- Current .NET runtime, Power BI/AAS visualization, operational database, auth, and Job Scheduler-based orchestration would all need replacement or rework

- Azure Analysis Services has no native Databricks equivalent.

- New Labor Intelligence tenant exists to support new data (HL7, scheduling), forecasting, and AI-powered support

- DOS clients (Eric to add more)

Documents:

  - Labor Intelligence – Overall Architecture

  - Application Environments

## Data Model, Storage and Flow

Summary

Labor Intelligence pulls live staffing and patient-movement data from each client's own systems, including time/scheduling (example source, UKG/Kronos) and ADT/orders (example source, Epic).  Data will land in live tables in the Labor Intelligence Ignite tenant (LIHC), plus a rolling history. That data feeds three things: LI's AI Engine (which answers real-time questions for frontline and leadership users), LI’s forecasting model, and a reporting layer.  Existing dashboards and reporting model will be deprecated, but the reporting layer may need to be in Ignite and Azure SQL/AAS until that work is complete.

Notes:

- Today's ADT ingestion is a bridge. The Epic feed runs over a VPN tunnel with HL7 and will be processed by the Integrations team. This is a stopgap until the Ignite Platform team's dedicated ingest pipeline is ready. The replacement isn't secured yet. There is no cross-platform ADT/scheduling ingestion capability in DOS or Ignite today. An Ignite solution is in progress but isn't slated until the end of 2026, and it isn't currently prioritized as an LI dependency at the portfolio level.

- One open architecture question affects Shift Planner. We don't yet know if Databricks Connect is fast enough for the near-real-time responsiveness Shift Planner needs. If it isn't, the fallback could be Lakebase or other option. That decision hasn't been made.

- Legacy Power BI/AAS reporting will be deprecated. It's live and relied on today, but scheduled to retire at GA in favor of native reporting, which cuts costs, and gives a more consistent experience. New requirements for alpha, beta should not make us more dependent on PowerBI/AAS.

- Orchestra is shared infrastructure, not LI-exclusive. One instance per region runs data refreshes, AAS updates, and Databricks jobs for both LI Intelligence and Cost Intelligence.

Real time ADT / Orders (HL7) approach:

- Decision: Mirth (Integrations team support) via MLLP

- Pros:

  - Leverage existing infrastructure/code from Integrations team

  - Faster delivery by reducing dev time for the Labor Intelligence team

- Cons:

  - Creates dependency with another team

  - Work will move from Integrations to Data Ingest in 2027

- Notes / Questions:

  - Streaming capability won't be available in Ignite till end of year which is why decision is to work with Integrations team for short-term solution

Real time scheduling / time and attendance approach:

- Decision: API access to scheduling tool (example, UKG API) with data stored in Databricks

- Pros:

  - Speed: Direct source data with real-time connection

  - Scalable: UKG is largest scheduling vendor in hospital settings

- Cons:

  - Requires customer to share scheduling API credentials

- Notes / Questions:

  - Develop long-term solution for securely passing credentials into Health Catalyst to remove reliance on current “customer shares API credentials” approach

Data element ownership:

- Labor Intelligence: A hybrid source model:

  - EDCs are not utilized at this time.

  - Payroll and General Ledger data are not available in EDCs and must come direct from source in both DOS and Ignite scenarios.

  - Scheduling sources from API (example, UKG API).

  - ADT / Orders sources from HL7 messaging feed.

  - Owns business transformation logic of new data feeds.

- Integrations (short-term): source connectivity, ingestion, validation, routing, source mapping (per the RACI draft).

- Ignite Platform (long-term): Databricks Asset Bundles assemble the application data model from the sources above.

Documents:

- Labor Intelligence Data Architecture

- Labor Intelligence Data Model

- Labor_Intelligence_Integration_Ownership_RACI_Structured_Data.docx

Technical Delivery Plan

Summary

Labor Intelligence has used team-driven architectural and data model technical sessions, consulted with other Intelligence team leaders and done feature-level estimation to create a technical delivery plan that considers technical, AI, ML and user experience design and development.

Documents:

- Labor Intelligence - Feature Estimation - Oct 2026.docx

Alpha

| Epics | Feature(s) | Assumptions, Risks, Dependencies |
| --- | --- | --- |
| Data Model - Foundation | Builds the starter datasets the product is developed and tested on: synthetic payroll and budget data, sample UKG scheduling data, historical admissions data for training forecasting models, and the organization hierarchy. Builds the database behind the application. It stores live data feeds, configuration, decisions and outcomes. |  |
| Application Data Model | Builds the database behind the application. It stores live data feeds, configuration, decisions and outcomes, and converts Labor Intelligence to a multi-tenant design so one deployment can serve many clients securely. |  |
| Web Application (frontend) | The application users work in day to day, centered on the Shift Planner. It shows live demand against scheduled staff for each unit and flags shifts that are short or over. Managers choose who to call in or send home, check the cost and overtime impact, and save a staffing plan for handoff. |  |
| Real-Time Updates Service | Streams live operational data into the product as it happens: patient admissions, discharges and transfers, orders, and staff schedules from the EMR and scheduling systems. Staffing views then reflect what is happening on the floor now, not yesterday's numbers. | Risks: Integrations team support of HL7, ability to develop business transformation logic for ADT (HL7) and Orders/Scheduling (HL7) Dependency: Integrations team |
| Forecasting | Predicts patient volume for the next shift, days, weeks and turns it into how many staff each unit will need. | Risks: Availability of Mike M. |
| AI Experience Service | Adds an AI assistant that answers three questions about staffing and productivity: What does this mean? Why is this happening? What should I do? It explains what's behind the numbers and recommends specific staffing actions. | Risks: Availability of Mike M., need for enough transcript volume |
| Communication / Messaging | Sends the right alert to the right person, starting with email: frontline nurses, executives and financial analysts each get messages relevant to them. More delivery channels are planned beyond email. |  |

Beta

| Epics | Feature(s) | Assumptions, Risks, Dependencies |
| --- | --- | --- |
| Establish EAP / beta customer | Sign INTEGRIS Health as EAP / Beta customer. | Upgrade fee discussion owned by Phil Rowell (Health Catalyst) |
| AI-Powered Labor Intelligence | Combines conversational AI, forecasting and staffing recommendations into one assistant. Managers can ask "What does this mean?", "Why is this happening?" and "What should I do?" about the staffing situation in front of them. Answers draw on live data and documented guidance from experienced staffing leaders, so the product helps users decide what to do next, not just see what happened. |  |
| Closed-Loop / Outcome Tracking | Records every staffing decision a manager makes, including decisions not to act, then tracks what happened as a result: productivity gains and cost savings. Managers get an exportable decision log for pay-period variance reviews, and leadership gets evidence of whether the recommendations pay off. |  |
| Config / Admin | Lets administrators turn features on and off for each client as they move through Alpha, Beta and GA, without a software release each time. It also adds setup tools that cut the manual services work needed to onboard a new client or unit. |  |
| Role-Based Access Control (RBAC) | Controls what each user can see and do based on their role and organization. For example, a unit manager sees only their own departments, and dollar figures stay hidden from users who shouldn't see them. |  |
| Reporting – Existing PowerLabor Support | Keeps today's PowerLabor productivity reports running for current clients while moving them off Azure Analysis Services, a retiring technology. Existing customers keep their reporting as the new product comes online. |  |

GA

| Epics | Feature(s) | Assumptions, Risks, Dependencies |
| --- | --- | --- |
| Reporting – Native Visuals | Rebuilds the existing labor productivity dashboards directly in the Labor Intelligence web app, replacing the embedded Power BI reports. Dashboards get faster, easier to use and consistent with the rest of the product. |  |
| Auth / Identity Integration | Connects Labor Intelligence to the company's sign-in system so each user is securely identified. Users see only the facilities, departments and data they're authorized for. |  |
| Closed-Loop / Outcome Tracking | Records every staffing decision a manager makes, including decisions not to act, then tracks what happened as a result: productivity gains and cost savings. Managers get an exportable decision log for pay-period variance reviews, and leadership gets evidence of whether the recommendations pay off. |  |

## Shared Design Approach

Summary

Health Catalyst will maintain design and architecture consistency across products by using the Cashmere design system and the Ignite Program Architecture governance model.

Notes:

- Cashmere (shared design system): defines the visual and interaction language every HCAT analytics product builds. LI stays on Angular/.NET and re-skins Cashmere 1.0, in partnership with the cross-functional UI/UX team already aligning Ambulatory and VBC on a shared CSS solution.

- Frontend framework: Angular is the go-forward framework over React. It aligns with existing implementation patterns and avoids maintaining two frontend frameworks. The cross-functional UI/UX team already has a plan to build a shared CSS solution aligned with Ambulatory and VBC Applications. Recommendation is to use an LI frontend resource to help build that CSS and re-skin Cashmere 1.0.

- Pre-GA:

  - Participate in cross-team Persona project to support shared vocabulary and persona definitions.

  - Understand UX of other intelligence products and align on design patterns and components, whenever applicable.

  - Support shared capabilities learning and development (example, Insights Studio) to improve experiences across products.

- Post-GA:

  - Use the shared personas defined pre-GA in product, design and work with the Growth team.

  - Work with the Ignite Platform team so that, as AAS/PowerBI sunset work begins, the architecture and data model let products share learning, data and outcomes.

- User Personas:

  - Frontline Nurse Manager — https://productplanner.replit.app/personas/83

  - Frontline Charge Nurse — https://productplanner.replit.app/personas/84

  - Financial Analyst — https://productplanner.replit.app/personas/85

  - Nurse House Supervisor — https://productplanner.replit.app/personas/86

  - CEO — https://productplanner.replit.app/personas/1

  - CFO — https://productplanner.replit.app/personas/3

  - COO — https://productplanner.replit.app/personas/48

  - IT Leadership — https://productplanner.replit.app/personas/26

Documents:

## Test & QA Strategy

Summary

Notes:

Documents:

## InfoSec & Resourcing

Summary

Labor Intelligence is covered under the platform umbrella regarding InfoSec. Chris discussed path forward with Kevin Scharnhorst week of 9/28. The plan for Labor Intelligence is to review PDLC Security Checklist.docx, agree on improvement areas with Kevin, create an epic with features to backlog these items and bring them into sprints, when possible, to improve Labor Intelligence.

Notes:

- << link to new epic >>

Documents:

- PDLC Security Checklist.docx

## Horizon 2 (GA)

## AAS, PowerBI and the Current Data Model

Summary

AAS (Azure Analysis Services) and Power BI are the reporting layer inherited from Power Labor. It is a tabular model refreshed via AAS, served in Power BI Embedded reports in the web app. It will be retired post-GA. The drivers are cost, stability and Ignite alignment. AAS is the least stable and most expensive component in the architecture, and the team believes removing it will reduce load times.

Notes:

- Evaluate and sunset PowerBI reports that are not being utilized by customers

- Three replacement work streams, each with an owner and a target release:

  - Charts → Apache ECharts, rendered natively in the web app: Removes the Power BI Embed step.

  - Data model → Databricks: Removes the AAS tabular-model dependency.

  - Legacy report migration: Evaluate and potentially utilize Mary Ellen's Power BI DAX conversion to code tool.

- Nothing breaks for current users during the transition. Existing retrospective reporting ships unchanged through GA. Financial analysts keep their current reports while the migration happens underneath.

Migrating off Power/BI and AAS is tied to GA and should not block the team from developing and launching real-time Shift Planner feature.

- Why this saves cost and improves speed:

  - AAS is the most expensive, least stable piece of the stack today. Removing it cuts infrastructure spend and a recurring failure point.

  - Native web-app visuals remove the AAS → Power BI → Web App round trip, which is where load time is lost today.

  - There's no native AAS equivalent inside Databricks. The Aug 28 architecture review confirmed that any Databricks-hosted analytics would still need an external Fabric-based replacement. Migrating off AAS now keeps that dependency out of the next platform decision.

- High-level size estimate:

  - Convert data model measures (n = 745) to code: XXL

  - Convert Power BI reports and visuals to embedded app visuals: L

  - Measure and data validation: XL

## Horizon 3 (Post-GA)

## Shift Planner Enhancements

Summary

Shift Planner enhancements extend the Horizon 1 workflow with capabilities that were deferred from MVP, not dropped. The AI assistant will recommend what to do next, not just explain what's happening. Patient-flow visibility expands from one department to several. A hospital-wide overview gives the nursing supervisor persona the multi-department view Horizon 1 doesn't cover. The scheduling integration becomes two-way: it writes staffing decisions back to the customer's UKG system instead of only reading from it.

Notes:

- AI change management: Improve AI chat to support “what I should do?” change management

- Patient mix/patient flow v2: enhance view of patient flow within and across departments

- Hospital overview: view departments in one view to support “nursing supervisor” persona

- Integration with UKG to write back to customers’ scheduling system

## Forecasting (Productivity Reporting)

Summary

Forecasting extends Labor Intelligence beyond shift-level, same-day decisions (Horizon 1 forecasts census for the next shift) to longer-range planning. Department-level forecasts at 2-week, 1-month, 2-month, and 3-month intervals are built for both staffing needs and patient flow, giving operational and financial leaders a planning window beyond the current shift.

Notes:

- Develop department-level 2 week, 1 month, 2 month, 3 month forecasting for staffing needs

- Develop department-level 2 week, 1 month, 2 month, 3 month forecasting for patient flow

## Insights Studio (Productivity Reporting)

Summary

Productivity reporting fills the gap between the existing pay-period retrospective reports and the real-time Shift Planner view. Insights Studio adds AI-supported data exploration and deep-research analysis for productivity questions. Shift summaries add a near-term lookback, reporting recent shifts without waiting for the full pay period to close.

Notes:

- Insights Studio: support data exploration and AI supported deep research analysis

- Shift summaries: support near-term lookback reporting of recent shifts to fill the gap between current “close of pay period” reporting and “real time” view

Sources-and-Resources

- PDLC2.0_G3_Requirements Checklist_Template v1.1.pptx

- PDLC2.0_GLC Gate Approval Checklist_Template v1.2.pptx

- Labor Intelligence – Overall Architecture

- Labor Intelligence Data Architecture

- Labor_Intelligence_Integration_Ownership_RACI_Structured_Data.docx

- LI Product Definition Document v1 08032026.docx

- CI_LI_Team_Structure.xlsx

- PowerLabor_Solution_Estimator.html (cost assessment)

- Labor Intelligence demo (latest)

- Application Environments

- Labor Intelligence Data Model

- Labor Intelligence - Feature Estimation - Oct 2026.docx

- PDLC Security Checklist.docx

Evaluation Notes (to be deleted):

- Detailed design (PRD) / architecture / UX visual & prototype approved — NOT MET Architecture is strong and detailed (Data Model, Architecture & Shared Components, AAS/PowerBI sections). But: no UX visual or prototype is referenced anywhere in the doc (personas link to Product Planner, not to Figma/mockups), and the PRD listed in Sources ("LI Product Definition Document v1 08032026.docx") isn't marked as approved or current. Nothing here says "approved."

- Development & delivery plan in place — PARTIAL Horizon milestones exist (Dec 2026 / Mar 2027 / H1 2027), which is something. But the Technical Delivery Plan section itself still reads as a to-do list, not a completed plan: "End of week: the full list of foundational technical work..." and "soft alpha, beta and implementation dates, each with its assumptions written down" describe work that hasn't happened yet, not a plan that's in place.

- Risks & dependencies logged with mitigations — PARTIAL Several real risks are named throughout the doc (ADT ingestion not prioritized at the portfolio level, Databricks Connect vs. Lakebase undecided, Mirth creating a team dependency that moves to Data Ingest in 2027, scheduling API credentials depending on the customer, AAS migration effort unsized). But they're scattered across sections in prose, not consolidated into one risk log, and almost none has a stated mitigation or owner. "Logged with mitigations" isn't met as written.

- Test & QA strategy defined — NOT MET The only testing content anywhere is one bullet under Technical Delivery Plan: bed-state logic validation against a customer census file. There's no broader QA strategy (environments, test types, ownership, Alpha/Beta acceptance testing approach).

- Infosec guidelines applied; security, privacy & compliance requirements defined — NOT MET Still flagged OPEN in the doc itself, unchanged from earlier reviews. No movement here.

- Data Model / EDC gap analysis completed with Data Engineering — MOSTLY MET, one gap This one's genuinely strong now: hybrid source model is defined, EDC decision is explicit ("not utilized at this time"), ownership is split across LI / Integrations / Ignite Platform. What's missing: nothing in the doc confirms Data Engineering actually reviewed or signed off on this. Also a typo to fix: "ADT / Orders sources from HL7 messaging feedHL8" looks like a stray edit.

- Resources allocated & delivery team confirmed — NOT MET Players (Invitees) names meeting attendees, not a confirmed delivery team with roles or allocation. There's no resourcing content anywhere else in the doc. This is a clean miss, not a partial.

- Acceptance criteria & success metrics agreed — NOT MET No section defines what "done" looks like for Alpha, Beta, or GA, and no success metrics appear anywhere in the doc. Nothing to point to here.

- Data / integration requirements confirmed — PARTIAL Good detail exists (Mirth decision, UKG API decision, data element ownership), but several sub-items are explicitly still open, not confirmed: the HTTP message-queuing question, Databricks Connect vs. Lakebase, and scheduling API credentials depending on customer cooperation. "Confirmed" overstates where this actually is.